DrishtiX v3.0 → JVPD Enterprise Grid

Master Deployment Plan
Municipal-Scale AI Surveillance for JVPD Scheme
Vile Parle West, Mumbai

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

| Classification | RESTRICTED — Government & Private Joint Venture |
| --- | --- |
| Project Code | DX-JVPD-2026 |
| Estimated Budget | ₹4.2–5.8 Crore (Phase I + Phase II) |
| Prepared by | @architect ¦ Systems Architecture Division |
| Date | August 2026 |

# Table of Contents

1. Executive Summary

2. Strategic Deployment Map — JVPD Zone Analysis

2.1 Zone Selection Methodology

2.2 The Five Strategic Zones

2.3 Zone Coverage Summary

3. Hardware & Infrastructure Sizing Matrix

3.1 From Laptop to Field-Ready Edge Node

3.2 Edge Node Hardware Specification

3.3 Camera Specification

3.4 Performance Projection: Latency Under Field Load

4. Network Architecture & Existing Appliance Integration

4.1 Integration with Existing Infrastructure

4.2 Network Topology: Federated Mesh

4.3 Data Pipeline: RTSP Camera → Field Officer's Phone

4.4 Key Design Decisions

5. Real-Time Challenges, Limitations & Mitigations

5.1 Environmental Challenges (Mumbai-Specific)

5.2 Computational & Architectural Limitations

5.3 Legal & Privacy Compliance — India DPDP Act 2023

6. System Architecture Upgrade: Laptop → JVPD Enterprise

6.1 Architecture Comparison

6.2 Phased Deployment Timeline

6.3 Quantitative Comparison

# 1. Executive Summary

DrishtiX v3.0 currently operates as a single-node Edge AI prototype on a standard laptop — a monolithic JavaFX application coupling camera capture, YuNet face detection (~2ms/frame), SFace 128-dim embedding extraction, cosine-similarity gallery matching, KCF/CSRT body-lock tracking, and MySQL persistence into a single process running on localhost. Its 3-pool threading model (2-thread VideoInference, 4-thread RecognitionInference, 1-thread AudioAlert) achieves ≤150ms pixel-to-alert latency on a single camera feed.

This deployment plan engineers the transition from this laptop prototype to a federated, city-block-scale surveillance grid covering the JVPD Scheme — one of Mumbai's most security-sensitive residential zones. The architecture preserves DrishtiX's core algorithmic strengths (YuNet + SFace + OSNet pipeline) while re-platforming the compute substrate from a consumer laptop to hardened, GPU-accelerated Edge nodes deployed at 5 strategic zones across a ~3.2 km² area.

⚠ IMPORTANT: This plan is designed as a joint venture between the Mumbai Police (Crime Branch Zone IX), the JVPD Scheme Residents' Association, and private security operators (Star Guardians, SIS Group) already deployed in the area. The federated architecture ensures each stakeholder retains sovereignty over their camera feeds while contributing to a unified threat-detection mesh.

# 2. Strategic Deployment Map — JVPD Zone Analysis

## 2.1 Zone Selection Methodology

Zones were selected by cross-referencing four intelligence layers:

| Layer | Data Source | Weight |
| --- | --- | --- |
| Crime Density | Mumbai Police Crime Mapping (2023–2025), FIR records Zone IX | 30% |
| Crowd Flux | Peak-hour pedestrian + vehicular density estimates (traffic surveys) | 25% |
| VIP Exposure | Proximity to celebrity residences, political figures, diplomatic vehicles | 25% |
| Infrastructure Access | Existing fiber/CCTV conduit, power supply, mounting feasibility | 20% |

## 2.2 The Five Strategic Zones

### 🔴 Zone 1: Mithibai–NM College Corridor (Gulmohar Road Junction)

| Parameter | Detail |
| --- | --- |
| GPS Coordinates | 19.1023° N, 72.8365° E |
| Camera Count | 8 × PTZ + 4 × Fixed Dome |
| Edge Nodes | 2 × NVIDIA Jetson AGX Orin (Primary + Hot Standby) |
| Threat Profile | CRITICAL — Student congregation zone. 6,000+ students daily across Mithibai College, NM College, HR College. Peak density 8:00–10:00 AM and 3:00–5:00 PM. History of chain-snatching, Eve-teasing FIRs. College festival periods (Kshitij, Umang) spike crowd density 5×. |
| Why This Zone | The Gulmohar Road junction is a funnel point — all foot traffic from Vile Parle station, surrounding PGs, and the Irla Bridge converges here. A wanted individual transiting the JVPD Scheme from the east must pass through this chokepoint. The existing Mithibai College CCTV (16 cameras, DVR-based) is analog and non-networked — DrishtiX replaces the forensic-review bottleneck with real-time AI inference. |
| DrishtiX Capabilities | YuNet DNN_MAX_FACES = 200 handles dense student crowds. SFace cosine matching against the live gallery (FBI/CBI/TrackChild ingested targets). KCF tracker maintains body locks through the crowd at ≤0.3ms/update. |

### 🟠 Zone 2: Juhu Tara Road — Celebrity Row Entry

| Parameter | Detail |
| --- | --- |
| GPS Coordinates | 19.1065° N, 72.8280° E |
| Camera Count | 6 × PTZ (IR-enabled) + 2 × ANPR |
| Edge Nodes | 1 × NVIDIA Jetson AGX Orin + 1 × Intel Core i9 + OpenVINO (license plate processing) |
| Threat Profile | HIGH — VIP residential corridor. Home to Amitabh Bachchan (Jalsa/Prateeksha), Hrithik Roshan, and multiple Bollywood producers. Frequent paparazzi presence. Z+ and Y+ security-protectee vehicle movements daily. Stalking and trespassing FIRs elevated. |
| Why This Zone | Juhu Tara Road is the single-entry arterial into the Juhu celebrity enclave from JVPD. Any vehicle or pedestrian approaching the gated societies must traverse this road. Existing private security (Star Guardians at Jalsa compound) uses standalone CCTV with no AI. |
| Special Requirements | ANPR integration for vehicle tracking (VIP convoy correlation). Elevated DPDP compliance — celebrity facial data requires purpose limitation and encrypted-at-rest storage. |

### 🟡 Zone 3: Nanavati Super Speciality Hospital — SV Road Entry

| Parameter | Detail |
| --- | --- |
| GPS Coordinates | 19.0980° N, 72.8408° E |
| Camera Count | 6 × Fixed Dome + 4 × PTZ |
| Edge Nodes | 2 × NVIDIA Jetson AGX Orin |
| Threat Profile | HIGH — Hospital zones are documented as organized crime convergence points. Injured criminals receiving treatment, extortion rackets targeting patients, and ambulance-chasing incidents. VIP patients create ad-hoc security perimeters. |
| Why This Zone | The SV Road entrance to Nanavati serves as a high-throughput chokepoint — thousands transit daily. The road segment connecting SV Road to the Western Express Highway service road is a known traffic bottleneck where vehicles slow to ≤10 km/h, creating ideal conditions for face capture. |

### 🔵 Zone 4: Infinity Mall Complex — New Link Road

| Parameter | Detail |
| --- | --- |
| GPS Coordinates | 19.1020° N, 72.8310° E |
| Camera Count | 10 × PTZ + 6 × Fixed Wide-Angle |
| Edge Nodes | 3 × NVIDIA Jetson AGX Orin (to handle mall-density throughput) |
| Threat Profile | MEDIUM-HIGH — Commercial hub. 15,000+ daily footfall. Mix of shoppers, cinema-goers (PVR Cinemas), food-court crowds. Pickpocketing, shoplifting, and organized retail crime. Weekend/holiday density spikes 3×. |
| Why This Zone | Infinity Mall is the commercial gravity center of JVPD. It generates the highest sustained crowd density in the scheme outside of college hours. DrishtiX integrates as a parallel AI overlay on their existing RTSP feeds. |

### 🟢 Zone 5: JVPD–Juhu Beach Corridor (Juhu Circle)

| Parameter | Detail |
| --- | --- |
| GPS Coordinates | 19.1040° N, 72.8265° E |
| Camera Count | 8 × PTZ (marine-grade IP68 enclosures) + 4 × Thermal |
| Edge Nodes | 2 × NVIDIA Jetson AGX Orin (IP67-rated enclosures) |
| Threat Profile | HIGH — Juhu Beach draws 50,000+ visitors on weekends. Street vendors, tourist crowds, and the open beachfront make it a high-risk zone for missing persons, petty crime, and narcotics activity. |
| Why This Zone | The beach corridor is the most environmentally hostile deployment zone — salt air corrosion, monsoon waterlogging, and extreme low-light conditions. Yet strategically essential: anyone exiting Juhu Beach toward JVPD must pass through Juhu Circle. |
| Special Requirements | Marine-grade enclosures (IP68), thermal cameras for monsoon low-visibility, salt-air resistant cabling. TrackChild missing-person gallery prioritized. |

## 2.3 Zone Coverage Summary

| Zone | Cameras | Edge Nodes | Priority | Primary Threat |
| --- | --- | --- | --- | --- |
| Z1 — Mithibai/NM | 12 | 2 | CRITICAL | Student crowd density, chain-snatching |
| Z2 — Juhu Tara Rd | 8 | 2 | HIGH | VIP stalking, trespassing |
| Z3 — Nanavati Hospital | 10 | 2 | HIGH | Organized crime convergence |
| Z4 — Infinity Mall | 16 | 3 | MEDIUM-HIGH | Retail crime, crowd surges |
| Z5 — Juhu Beach | 12 | 2 | HIGH | Missing persons, narcotics |
| TOTAL | 58 | 11 | — | — |

# 3. Hardware & Infrastructure Sizing Matrix

## 3.1 From Laptop to Field-Ready Edge Node

The current DrishtiX v3.0 runs on a single consumer laptop. The following table maps the current baseline to field requirements:

| Metric | Laptop Baseline | Field Requirement |
| --- | --- | --- |
| Camera Feeds | 1 (USB webcam, 640×480) | 4–8 concurrent RTSP streams per node (1080p–4K) |
| Frame Rate | 15 FPS target | 25–30 FPS per stream |
| Face Detection | YuNet, ~2ms/frame, max 200 faces | YuNet on GPU, <1ms/frame, max 200 faces |
| Embedding Extraction | SFace, 4-thread CPU pool, ~35ms/face | SFace on GPU (TensorRT), ~3ms/face |
| Body Re-ID | OSNet x0.25, CPU/CUDA, ~15ms/crop | OSNet on TensorRT, ~2ms/crop |
| Gallery Size | ~100 targets (local MySQL) | 10,000+ targets (federated PostgreSQL + pgvector) |
| Thermal Envelope | Laptop fan, 25°C office | 35–42°C ambient + 85% humidity (Mumbai summer) |
| Power | 65W laptop charger | 24/7 industrial UPS, PoE+ for cameras |
| Enclosure | None (indoor) | IP65/IP67 NEMA 4X outdoor enclosure |

## 3.2 Primary Edge Node: NVIDIA Jetson AGX Orin 64GB

| Component | Specification | Rationale |
| --- | --- | --- |
| Platform | NVIDIA Jetson AGX Orin 64GB Developer Kit | 275 TOPS INT8 AI performance. Native TensorRT for ONNX model acceleration (YuNet + SFace + OSNet). |
| GPU | 2048-core NVIDIA Ampere + 64 Tensor Cores | Runs all three DNN models simultaneously without pipeline stall. |
| CPU | 12-core Arm Cortex-A78AE v8.2 @ 2.2 GHz | Runs Java 17 JVM, JavaFX headless, RTSP decoding. 12 cores map to DrishtiX's 10-thread pool architecture. |
| Memory | 64 GB LPDDR5 (204.8 GB/s bandwidth) | 10K-target gallery: ~25 MB. Bulk serves TensorRT workspace and RTSP frame buffers. |
| Storage | 64 GB eMMC + 1 TB NVMe SSD | OS on eMMC. NVMe for snapshots, ingestion, local DB. 1 TB lasts 5+ years. |
| Networking | 2× 10GbE + Wi-Fi 6 + BT 5.2 | Dual 10GbE: RTSP ingestion VLAN + Central Command tunnel. Wi-Fi 6 as fallback. |
| Power | 15W–60W (configurable modes) | At 50W mode: processes 8 cameras × 30 FPS = 240 frames/sec. UPS-backed. |
| Enclosure | Astute Lynx IP67 NEMA 4X | Rated -40°C to +85°C. Conformal-coated PCB. HEPA-filtered intake. |

## 3.3 Camera Specification

| Parameter | Specification | Model Reference |
| --- | --- | --- |
| PTZ Cameras | 4MP, 25× optical zoom, 150m IR, H.265+, WDR 140dB | Hikvision DS-2DE5425IW-AE(T5) / Dahua SD5A445XA-HNR |
| Resolution | 2560×1440 (4MP) minimum | At 4MP, face at 15m = ~80×80 px — meets MIN_FACE_SIZE = 80 |
| Frame Rate | 25 FPS @ 4MP (main), 15 FPS @ D1 (sub-stream for NVR) | Main stream → DrishtiX inference. Sub-stream → archival. |
| Low-Light | 0.002 Lux @ F1.6 (Color), 0 Lux with IR | Essential for monsoon and nighttime operation. |
| RTSP Stream | rtsp://<ip>:554/Streaming/channels/101 | DrishtiX camera_sources table already supports RTSP URIs — zero code change. |
| Weatherproofing | IP67, IK10 vandal-resistant | Mandatory for outdoor zones. |
| Fixed Dome | 8MP, 120° FoV, deep learning-ready | Axis P3265-LVE / Bosch NDE-8503-R |
| Thermal (Zone 5) | Thermal + visible dual-sensor | FLIR A500/A700 — operates in zero-visibility monsoon. |

## 3.4 Performance Projection: Latency Under Field Load

Critical question: Can DrishtiX maintain ≤150ms pixel-to-alert latency when processing 4–8 simultaneous 4MP RTSP streams on a Jetson AGX Orin?

| Pipeline Stage | Laptop (CPU) | Jetson AGX Orin (TensorRT) | Notes |
| --- | --- | --- | --- |
| RTSP Decode | ~5ms | ~2ms (NVDEC) | Jetson dedicated video decode: 8× 4K30 |
| Frame Resize | ~1ms | ~0.3ms (CUDA) | GPU-accelerated cv::cuda::resize |
| YuNet Detection | ~2ms | ~0.5ms (TensorRT FP16) | ONNX → TensorRT engine conversion |
| Face Alignment | ~0.5ms | ~0.2ms | FaceRecognizerSF.alignCrop() — lightweight |
| SFace Embedding | ~35ms (4-thread CPU) | ~3ms (TensorRT FP16) | 4-thread pool maps to 4 CUDA streams |
| Gallery Match (10K) | ~2ms (dot product) | ~2ms (unchanged) | FAISS GPU for 100K+ galleries |
| OSNet Body ReID | ~15ms (CPU) | ~2ms (TensorRT FP16) | Trivially small for Tensor Cores |
| KCF Tracker Update | ~0.3ms | ~0.3ms (CPU) | Inherently CPU — no GPU benefit |
| Alert Dispatch | ~50ms (network) | ~50ms (network) | Bound by Telegram API RTT |
| TOTAL (single face) | ~111ms | ~60ms | ✅ Under 150ms target |
| TOTAL (8 streams, 10 faces) | N/A | ~95ms (pipelined) | Pipelining across CUDA streams |

💡 TIP: The Jetson AGX Orin's NVDLA (Deep Learning Accelerator) can offload YuNet inference entirely, freeing the GPU for SFace + OSNet. This dual-engine strategy sustains <100ms even during 200-face crowd surges (college fest scenario at Zone 1).

# 4. Network Architecture & Existing Appliance Integration

## 4.1 Integration with Existing Infrastructure

The JVPD Scheme is not a greenfield — it has three pre-existing surveillance layers that DrishtiX must interoperate with:

| Layer | Operator | Infrastructure | Integration Method |
| --- | --- | --- | --- |
| Mumbai Police CCTV | Zone IX Crime Branch / Juhu PS | ~40 cameras, fiber backbone to Juhu PS NVR (Hikvision DS-96128NI-I16) | RTSP Feed Tap — DrishtiX connects as secondary consumer on NVR RTSP output. No modification to police cameras. Formalized via MoU. |
| Private Residential | Star Guardians, SIS Group | 60+ cameras across gated communities, standalone DVRs/NVRs | Consent-Based Federation — Each RWA opts in via Data Processing Agreement. DrishtiX processes frames but does not store raw video. |
| Commercial Premises | Infinity Mall, Nanavati Hospital | 100+ cameras, enterprise NVRs (Bosch/Axis VMS) | API-Level Integration — Enterprise VMS expose ONVIF/RTSP endpoints. DrishtiX registers as analytics consumer. |

## 4.2 Network Topology: Federated Mesh

The network topology follows a 3-tier Federated Mesh architecture: Field Layer (cameras + edge nodes per zone), Transport Layer (dedicated fiber ring with Jio 5G SA failover, secured by WireGuard VPN mesh with AES-256-GCM), and Central Command (Juhu Police Station with Kafka event bus, PostgreSQL + pgvector, MinIO S3, and Grafana monitoring).

Edge-to-Central communication transmits only alert metadata (~50 KB/event), never raw RTSP frames — reducing bandwidth from ~50 Mbps/camera to negligible alert traffic. Zone 5 (Juhu Beach) uses Jio 5G SA Private APN as primary backhaul due to limited fiber availability.

| Tier | Components | Connectivity |
| --- | --- | --- |
| Field Layer | 58 IP cameras + 11 Jetson AGX Orin nodes across 5 zones | PoE+ switches (Cisco IE-4010) per zone, dedicated VLAN for RTSP |
| Transport Layer | MTNL/Jio leased fiber ring (1 Gbps symmetric) + Jio 5G SA failover | WireGuard VPN mesh (AES-256-GCM), zone-to-command encrypted tunnels |
| Central Command | PostgreSQL 16 + pgvector (primary + streaming replica), Apache Kafka, MinIO S3, Grafana + Prometheus, Palo Alto PA-450 firewall | Cisco C9300 aggregation switch, 8-screen video wall, 4× operator workstations |
| Dispatch Layer | Telegram Bot API, WhatsApp Business API, DrishtiX Mobile PWA | Kafka consumer → multi-channel push notifications to field officers |

## 4.3 Data Pipeline: RTSP Camera → Field Officer's Phone

The end-to-end data pipeline operates as follows:

1. RTSP Decode: Camera H.265 stream decoded to BGR Mat via NVDEC hardware decoder (~2ms)

2. YuNet Detection: FaceDetectorYN runs on TensorRT FP16, detecting up to 200 faces per frame (~0.5ms)

3. SFace Embedding: FaceRecognizerSF.alignCrop() + feature() extracts L2-normalized 128-dim embedding (~3ms)

4. Gallery Match: Cosine similarity (dot product) against 10K+ target gallery. Early-exit on high-confidence match

5. Match Decision: If similarity ≥ dynamic threshold → generate alert. If no match → OSNet body lock for tracking

6. Snapshot Capture: Annotated frame crop saved to local storage, detection_logs INSERT to local DB

7. Encrypted Transport: Alert metadata (target ID, confidence, thumbnail, GPS, timestamp) sent via WireGuard VPN to Kafka

8. Central Processing: Kafka topic dx.alerts consumed by: PostgreSQL (persistence), MinIO (snapshot archive), DrishtiX App Server

9. Field Dispatch: App Server pushes alerts to Telegram Bot, WhatsApp Business API, and DrishtiX Mobile PWA simultaneously

## 4.4 Key Design Decisions

| Decision | Rationale |
| --- | --- |
| Edge-first processing | Raw RTSP frames never leave the zone. Only alert metadata (~50 KB/event) traverses the WireGuard tunnel. Reduces bandwidth from ~50 Mbps/camera to negligible. |
| Kafka event bus | Decouples alert generation (edge) from consumption (Telegram, mobile, video wall). 7-day retention if downstream is unavailable. |
| PostgreSQL + pgvector | Replaces MySQL for central DB. pgvector enables ANN search over 128-dim SFace embeddings — critical for cross-zone re-identification. |
| Jio 5G SA Private APN | Zone 5 lacks reliable fiber — 5G serves as primary backhaul with sub-10ms latency. Private APN isolates DrishtiX traffic. |

# 5. Real-Time Challenges, Limitations & Mitigations

## 5.1 Environmental Challenges (Mumbai-Specific)

### 🌡️ Thermal Throttling in Mumbai's Humid Heat

| Challenge | Impact | Mitigation |
| --- | --- | --- |
| Ambient: 32–42°C (Apr–Jun) | Jetson AGX Orin throttles GPU clock at TJunction > 97°C. Sustained GPU clock drops ~15%. | Active thermal: Astute Lynx IP67 enclosures with Peltier-effect thermoelectric coolers (TEC). Maintain internal ≤50°C at 45°C ambient. Configure nvpmodel to 50W mode — sacrifices ~8% throughput for ~20°C lower junction temp. |
| Humidity: 75–95% (monsoon) | Condensation on PCBs. Corrosion of exposed connectors. | Conformal coating (Dow Corning 1-2577) on all PCBs. Silica gel desiccant packs. IP68-rated cable glands. Outdoor-rated shielded connectors (Neutrik etherCON). |

### 🌧️ Monsoon Operations (June–September)

| Challenge | Impact | Mitigation |
| --- | --- | --- |
| Sustained heavy rainfall (2,000+ mm/yr) | Camera lens obscuration, IR reflection off raindrops, visibility <50m | Wiper-equipped PTZ cameras. Thermal cameras at Zone 5 (FLIR A500) see through rain. Dynamic DNN_SCORE_THRESHOLD: lower from 0.35 → 0.25 during monsoon. |
| Waterlogging (Juhu Circle, SV Road) | Enclosures partially submerged. Power at risk. | Elevated mounting: minimum 3m above ground on galvanized steel poles. IP67 enclosures. PoE switches on elevated cabinets with surge protection. |

### 👥 Massive Crowd Density

| Scenario | Faces in Frame | DrishtiX Response |
| --- | --- | --- |
| Normal weekday (Zones 1–4) | 5–20 faces/frame | Standard pipeline. YuNet + SFace on 4 CUDA streams. Total <60ms. |
| College fest (Zone 1) | 80–200 faces/frame | DNN_MAX_FACES = 200 handles detection. SFace for 200 faces × 3ms = 600ms — exceeds target. Mitigation: Priority-zone ROI masking. Run SFace only on faces within entry/exit ROIs, reducing to ~30–50 faces. |
| Weekend beach (Zone 5) | 50–150 faces/frame | Similar ROI strategy. High churn rate means most faces appear <5 seconds. alert_cooldown_seconds = 30 deduplicates. |

## 5.2 Computational & Architectural Limitations

| Limitation | Root Cause | Mitigation |
| --- | --- | --- |
| Single-process monolith | DrishtiX v3.0 is a JavaFX monolith — crash kills everything. | Decompose into microservices: dx-capture (Rust/C++), dx-inference (Java + CUDA), dx-alerting (Spring Boot Kafka consumer), dx-gateway (REST API). Orchestrate via systemd. |
| MySQL scalability ceiling | InnoDB B-tree indexes cannot do efficient ANN search over 128-dim vectors. | Migrate to PostgreSQL 16 + pgvector. ivfflat/hnsw indexes for sub-ms ANN search over 100K+ embeddings. Edge nodes retain local MySQL for offline resilience. |
| Gallery sync latency | rebuildGallery() loads all embeddings — won't scale to 10K across 11 nodes. | Incremental gallery sync via Kafka. gallery.update events trigger injectEmbedding() on each edge node. Full rebuild only on restart. |
| No cross-zone re-identification | Current system runs in isolation per node. | Deploy reid-service (OSNet FastAPI) as centralized cross-zone correlator. Edge nodes send body embeddings for unknown-but-tracked individuals to Central Command. |

## 5.3 Legal & Privacy Compliance — India DPDP Act 2023

⚠ WARNING: The Digital Personal Data Protection (DPDP) Act, 2023 classifies facial biometric data as Sensitive Personal Data. Non-compliance carries penalties up to ₹250 Crore per violation. The JVPD deployment, given its proximity to celebrity residences, is an extreme-sensitivity scenario.

| DPDP Requirement | DrishtiX Compliance Strategy |
| --- | --- |
| Lawful Purpose (Section 4) | Processing lawful under Section 17(2)(a) — 'in the interest of sovereignty, security of the state, maintenance of public order.' Joint venture operates under MoU with Mumbai Police (Zone IX). |
| Notice & Consent (Section 5) | Public surveillance: consent not required for law enforcement under Section 17(2). Conspicuous signage at all zones stating: 'This area is under AI-assisted video surveillance by Mumbai Police. Facial data is processed in real-time and not stored beyond 90 days.' |
| Purpose Limitation (Section 6) | Embeddings extracted solely for watchlist matching. Unmatched faces return RecognitionResult.unknownDnn() and embeddings are immediately discarded. Only matched faces generate detection_logs records. |
| Data Minimization (Section 6) | Edge nodes process locally, never transmit raw video. Only alert metadata (target ID, confidence, cropped snapshot, timestamp, GPS) transmitted. snapshot_path stores only the annotated face crop. |
| Storage Limitation (Section 8) | snapshot_retention_days = 90 (configurable). Automated daily purge. Audit logs retained 3 years (legal requirement for FIR-linked evidence). |
| Celebrity Data Protection | Zone 2 processes celebrity faces as 'unknown' — discarded immediately. Only FIR/CBI/FBI/TrackChild targets are in gallery. False-positive celebrity matches require human operator acknowledgment before dispatch. |
| Data Protection Officer | Designated DPO from Mumbai Police Cyber Cell. Annual DPDP audit by CERT-In empanelled auditor. |
| Right to Erasure (Section 12) | Any individual can request erasure from detection_logs via admin interface. Deletion with audit trail (AUDIT_DETECTION_LOG_DELETED). Data linked to active FIRs exempt under Section 17(2). |

# 6. System Architecture Upgrade: Laptop → JVPD Enterprise

## 6.1 Architecture Comparison

CURRENT — DrishtiX v3.0 Laptop Edition

• Single USB Webcam (640×480 @ 15 FPS)

• Single JVM Process: JavaFX + OpenCV + MySQL on localhost

• Thread Pools: 2 VideoInference + 4 RecognitionInference + 1 AudioAlert + 2 Ingestion

• MySQL 8.0 on localhost:3306 — ~100 targets

• JavaFX Dashboard: 1280×800 window

• Single Telegram Bot alert channel

TARGET — DrishtiX JVPD Enterprise Grid

• 58 IP Cameras (4MP+ @ 25 FPS, RTSP/ONVIF) across 5 zones

• 11 NVIDIA Jetson AGX Orin 64GB Edge Nodes (275 TOPS each, 3,025 TOPS total)

• Microservices per node: dx-capture + dx-inference + dx-alerting + dx-gateway

• Fiber Ring (1 Gbps) + Jio 5G SA Failover + WireGuard VPN Mesh

• Apache Kafka Event Bus for decoupled alert distribution

• PostgreSQL 16 + pgvector (primary + streaming replica) — 10K+ targets

• Cross-Zone ReID via centralized OSNet correlator

• MinIO S3 for snapshot archival

• Grafana + Prometheus monitoring dashboard

• Multi-Channel Dispatch: Telegram + WhatsApp Business + Mobile PWA + 8-Screen Video Wall

## 6.2 Phased Deployment Timeline

| Phase | Duration | Key Milestones |
| --- | --- | --- |
| Phase 0 — Foundation | Sep–Oct 2026 (8 weeks) | MoU & legal approvals, DPDP impact assessment, DPO appointment, site survey (all 5 zones), network design finalization |
| Phase 1 — Pilot (Zone 1) | Nov 2026–Jan 2027 (12 weeks) | Procure 2× Jetson AGX Orin + 12 cameras, monolith → microservices refactor, TensorRT model conversion, PostgreSQL + pgvector + Kafka setup, Zone 1 installation + 2-week live integration test |
| Phase 2 — Expansion (Zones 2–5) | Feb–Apr 2027 (12 weeks) | Procure remaining 9× Jetson + 46 cameras, Zone 2 (celebrity DPDP hardening), Zone 3 (hospital NVR integration), Zone 4 (mall VMS API), Zone 5 (marine-grade hardening), cross-zone ReID activation, full grid test |
| Phase 3 — Operationalization | May–Jul 2027 (12 weeks) | Central Command video wall + operator training, DrishtiX Mobile PWA launch, WhatsApp Business API integration, Grafana monitoring, DPDP annual audit (CERT-In), penetration testing, Full Operational Capability (FOC) |

## 6.3 Quantitative Comparison: Laptop vs. JVPD Enterprise

| Dimension | 🖥️ Laptop (Current) | 🏛️ JVPD Enterprise (Target) | Scale Factor |
| --- | --- | --- | --- |
| Camera Feeds | 1 (USB 640×480) | 58 (IP 4MP RTSP) | 58× |
| Edge Compute Nodes | 1 (laptop CPU) | 11 (Jetson AGX Orin 64GB) | 11× |
| AI Inference (TOPS) | ~3 TOPS (laptop CPU) | 3,025 TOPS (11 × 275 TOPS) | 1,008× |
| Face Detection Throughput | ~500 faces/sec | ~22,000 faces/sec | 44× |
| Gallery Size | ~100 targets (MySQL) | 10,000+ targets (pgvector ANN) | 100× |
| Alert Channels | Telegram only | Telegram + WhatsApp + Mobile PWA + Video Wall | 4× |
| Latency (pixel-to-alert) | ≤150ms | ≤95ms (TensorRT) | 1.6× faster |
| Coverage Area | 1 room (~15 m²) | ~3.2 km² (5 zones) | 213,000× |
| Availability | Manual startup | 24/7/365, UPS-backed, hot standby | ∞ |
| Data Retention | Local disk | MinIO S3 + PostgreSQL replicated | Enterprise-grade |
| Compliance | None | DPDP Act 2023, CERT-In audited | Full legal cover |
| Monthly Opex (est.) | ₹0 (personal laptop) | ~₹8–12 Lakhs | — |

⛔ CRITICAL SUCCESS FACTOR: The entire deployment hinges on the Phase 0 MoU with Mumbai Police. Without formal authorization under IT Act Section 69A and DPDP Section 17(2), deploying facial recognition in a public space — especially one housing high-profile individuals — exposes the project to legal injunction risk. Secure the MoU before procuring any hardware.

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

Document prepared by @architect — DrishtiX Systems Architecture Division
For review by: @pm (Product), @sec_auditor (Security), @devops (Deployment), @engineer (Implementation)
DrishtiX v3.0 → JVPD Enterprise Grid | Project Code: DX-JVPD-2026 | August 2026